APPENDIX K

Software Attributes.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Function | Requirement Analysis | Design | Coding | Testing |
| Input |  |  |  |  |
| Data Entry | 4 | 4 | 6 | 3 |
| Output |  |  |  |  |
| Reports | 4 | 4 | 10 | 6 |
| Files |  |  |  |  |
| Course Master Files | 4 | 4 | 7 | 3 |
| School Master Files | 4 | 4 | 7 | 3 |
| Client Master Files | 4 | 4 | 7 | 3 |
| User Master Files | 4 | 4 | 7 | 3 |
| Client Match | 4 | 4 | 9 | 3 |
| Messages | 4 | 4 | 9 | 3 |
| Screen Layout |  |  |  |  |
| Data Entry page | 4 | 6 | 9 | 5 |
| Matching page | 4 | 6 | 9 | 5 |
| Report Generation page | 4 | 6 | 9 | 5 |
| Total Number of Days | 44 | 50 | 89 | 42 |
| Implication Analysis  Rate : Php 350.00 per day  Project Cost : 225 days \* Php 350.00 per day = Php 78,750  Project Duration : 225 days/ 7 days in a week = 32 weeks | | | | |